Capstone Project Report

Report 5 — Software Test Documentation

PTEPrep

FA26SE182

Version 1.1 · 22 October 2026

— Ho Chi Minh City, 22 October 2026 —

Table of Contents

I. Record of Changes

II. Testing Documentation

1. Scope of Testing

1.1 Test objective

1.2 In-scope product surfaces

1.3 Functional coverage

1.4 In-scope quality attributes

1.5 Out of scope

1.6 Test personnel and responsibilities

1.7 Entry and exit conditions

1.8 Evidence rules

1.9 Scope revision coverage

2. Test Strategy

2.1 Risk-based strategy

2.2 Test levels

2.3 Test types

2.4 Test data strategy

2.5 Tool and environment approach

2.6 Defect and severity model

2.7 TDD documentation boundary

2.8 Practice and AI test strategy

3. Test Plan

3.1 Work packages

3.2 Execution order

3.3 Environment matrix

3.4 Entry checklist

3.5 Exit checklist

3.6 Schedule and milestones

3.7 Test record ownership

3.8 Scope revision work packages

4. Test Cases

4.1 Test-case record format

4.2 Access, tenant, and onboarding cases

4.3 Content, package, roster, and exam preparation cases

4.4 Delivery, retry, and integrity cases

4.5 Scoring, publication, and integration cases

4.6 Case completion rule

4.7 Scope revision test cases

5. Test Reports

5.1 Execution summary template

5.2 Result status rules

5.3 Coverage summary template

5.4 Evidence manifest template

5.5 Defect report template

5.6 Current documentation-run evidence

5.7 Release conclusion template

5.8 Scope revision evidence state

Page numbers are intentionally omitted from this generated outline so the cached page references cannot become stale.

# I. Record of Changes

| Version | Date | A / M / D** | In charge | Change description | Reference |
| --- | --- | --- | --- | --- | --- |
| 1.0 | 2026-10-06 | A, M | Ngo Dang Quang - Project Leader | Converted the generic testing template into the first PTEPrep test strategy and evidence structure. | Report 3/4 baseline and original Report 5 template |
| 1.1 | 2026-10-22 | A, M | Ngo Dang Quang - Project Leader | Added tests for new platform/academic roles, Student practice, email/context/entitlement, AI explanation states, progress truthfulness and independent Practice/Exam question flags. | Report 3/4 scope revision |

* A — Added; M — Modified; D — Deleted.

# II. Testing Documentation

Product: PTEPrep · Independent organization-based PTE-style practice and mock-exam simulation platform.

Registered title: PTEPrep: An AI-Powered PTE Practice Platform and Realistic Exam Simulator.

Document baseline: Version 1.1 · 22 October 2026 · Owner: Ngô Đăng Quang — Project Leader · Group: FA26SE182.

## 1. Scope of Testing

This section maps the original DOCX heading 1. Scope of Testing. It defines what the PTEPrep test documentation covers, what is excluded, the testable baseline, assumptions, and evidence boundaries.

### 1.1 Test objective

The test effort must show whether the approved PTEPrep requirements and design are internally consistent and whether the implemented product preserves the core business invariants. The focus is not only happy-path screen completion. It includes authorization, tenant ownership, fixed exam provenance, local-first answer recovery, Proctor/Examiner assignment, scoring-source review, publication blocking, and external-service failure behavior.

### 1.2 In-scope product surfaces

| Surface | Test focus | Requirement/design anchors |
| --- | --- | --- |
| Public organization registration and platform portal | Registration state, approval/rejection, shared content/template governance, package/admin scope, account support | FR-ONBOARD-*, FR-CONTENT-*, FR-TEMPLATE-*, UC-ONBOARD-001, SD-ARCH-CONTEXT-001 |
| Organization web portal | Host roster/package/exam operations, Proctor monitoring, Examiner queue, score review/publication, audit visibility | FR-ORG-*, FR-PACKAGE-*, FR-EXAM-*, FR-INTEGRITY-*, FR-SCORE-*, FR-REPORT-* |
| Windows-first exam client | Device check, task/timer behavior, local save, sync/retry, submission, own-result visibility | FR-DELIVERY-001–FR-DELIVERY-009, SEQ-ANSWER-SYNC, DB-INV-005–DB-INV-006 |
| Shared relational data | Tenant ownership, fixed version, candidate/form uniqueness, attempt/answer/score/report relationships | DB-ORGANIZATION, DB-EXAM-VERSION, DB-ATTEMPT-ANSWER, DB-INV-001–DB-INV-008 |
| External boundaries | Payment callback, Cloudinary/media, AI scoring, email/notification, timeout/retry/idempotency | FR-INTEGRATION-001–FR-INTEGRATION-006, NFR-19 |
| Deployment/operations | Health, configuration boundaries, backup/recovery evidence, public edge/internal service separation | NFR-05–NFR-08, NFR-19, SD-ARCH-DEPLOY-001 |

### 1.3 Functional coverage

The test scope covers all 12 PTEPrep feature groups:

- account and organization onboarding;

- organization, Student, program, class, and enrollment management;

- shared question bank and image/audio media;

- Score Templates and task rules;

- packages, payment integration, licenses, and limits;

- exam setup, validation, generation, and scheduling;

- Student exam delivery and answer submission;

- Proctoring and exam integrity;

- Examiner assignment, marking, and score-source review;

- reports, publication, notification, and audit;

- external service contracts and failure handling;

- exam provenance and platform hardening.

The catalog baseline is the 23-row task list in ../_foundation/pte-task-catalog.md: 22 scored task types and unscored Personal Introduction. Tests may use a smaller representative task subset only when the case records the untested rows and reason.

### 1.4 In-scope quality attributes

- response, concurrency, answer-ingestion, and pre-exam validation targets (NFR-01–NFR-04);

- availability/recovery/capacity evidence (NFR-05–NFR-08);

- tenant isolation, sensitive-action audit, login protection, and sensitive-data handling (NFR-09–NFR-12);

- contract-based retention and jurisdiction decision checks (NFR-13–NFR-14);

- language, keyboard/accessibility, recovery transparency, Windows/browser compatibility (NFR-15–NFR-18);

- deployment and integration resilience (NFR-19).

Numeric NFR values are targets. A test run must include environment, build, workload, tool/procedure, observed result, and evidence location before the result can be treated as a measured acceptance outcome.

### 1.5 Out of scope

- PTE Academic certification, affiliation, official score comparison, or official exam security certification.

- Student self-payment and personal package ownership.

- Research-based learning experiments, IRT/adaptive testing, or a new scientific scoring model.

- Mobile exam delivery redesign; mobile may be a later compatibility project.

- Universal no-repeat question guarantees across all sittings.

- Host private question-bank governance separate from shared platform content.

- Advanced anti-cheat such as virtual-machine detection, screen recording, and complete secondary-device blocking.

- A provider-specific AI quality guarantee before TBD-AI-001 is decided.

- Unmasked production Student data, real credentials, secrets, private keys, or .env values in fixtures/evidence.

### 1.6 Test personnel and responsibilities

The test team is a project activity, not an additional PTEPrep product role. The following test responsibilities are distinct from the product actors:

| Test responsibility | Responsibility |
| --- | --- |
| Test Lead | Owns scope, risk, entry/exit decisions, and evidence quality. |
| QA Analyst | Designs cases, prepares data, executes functional/negative checks, and records observations. |
| Automation Engineer | Maintains repeatable API/UI/structural checks and test data helpers. |
| Performance Analyst | Designs target workload and records measured latency/capacity/recovery evidence. |
| Security Reviewer | Performs authorization, tenant isolation, sensitive-data, and audit checks. |
| Business Reviewer | Confirms that workflows/messages match the approved requirement meaning. |

These labels must not be added as product login roles in Reports 3, 4, or 6.

### 1.7 Entry and exit conditions

#### Entry conditions

- Report 3 requirement IDs and out-of-scope boundary are stable.

- Report 4 design IDs, state invariants, and core sequences are available.

- Test environment and build/baseline are recorded without exposing secrets.

- Safe organization/Student/answer/media fixtures are available or a case is marked blocked.

#### Exit conditions

- All critical/high-risk cases have an execution result or a named dependency/blocker.

- Tenant/authorization, duplicate/conflict, retry/recovery, score/publication, and integration-failure cases have evidence.

- No result is labelled as an execution outcome without date, environment, build, observed result, and evidence location.

- Open defects and TBD decisions are linked to owners and affected IDs.

### 1.8 Evidence rules

Each case/result records:

- case/objective ID;

- requirement/design links;

- data set and organization scope;

- environment/build/client/provider conditions;

- execution date/time and tester responsibility;

- expected result and actual result;

- status (Planned, Blocked, Pass, Fail, or Not run only after execution context exists);

- safe evidence path/reference;

- defect/TBD link where applicable.

The current Report 5 baseline contains planned cases and result-record templates only. It does not claim a product test run or execution evidence for the product.

### 1.9 Scope revision coverage

The revised test boundary includes:

- Platform Admin and Platform Manager operational permissions, including allow/deny separation.

- Academic Staff draft/submit behavior and Academic Manager review, rejection, publication and activation.

- Practice email challenge, context and entitlement resolution, catalog visibility, session ownership, save/resume/submit, media binding, progress and history.

- Objective feedback and AI explanation pending, success, unavailable, failed and retryable states.

- Independent available_for_practice and available_for_exam question selection with no cross-channel fallback.

- Existing organization exam generation, Windows delivery, Proctor monitoring, Examiner assignment, Host score selection and report publication regression paths.

The following remain outside testing for this revision: official PTE Academic equivalence, a research contribution, Student personal payment, mobile organization exam delivery, open chatbot/personalized study plans, advanced anti-cheat and any unresolved D01-D03 policy that has no accepted expected result.

Every case records requirement disposition, implementation maturity and execution status separately. A future AI case may be complete as a planned acceptance case while its execution status remains Not executed.

## 2. Test Strategy

This section maps the original DOCX heading 2. Test Strategy. It explains the levels, test types, test data, tools, risk priorities, and evidence rules used to evaluate PTEPrep.

### 2.1 Risk-based strategy

| Risk | Why it matters | Priority | Main coverage |
| --- | --- | --- | --- |
| Cross-organization data exposure | A valid login must not reveal another organization’s Students, attempts, scores, or reports. | Critical | Authorization/tenant negative cases, API and UI checks, NFR-09. |
| Unreproducible exam version | A content/template edit after delivery could change the Student’s exam or report meaning. | Critical | Snapshot, revision, form, provenance, and mutation attempts. |
| Lost/duplicated answer | A connectivity interruption can damage a timed attempt or create conflicting results. | Critical | Local save, outbox, retry, duplicate correlation, submit recovery. |
| Unsafe publication | An incomplete or unreviewed score may become a Student-visible report. | Critical | Source states, readiness gate, Host selection, publication visibility. |
| Package/roster conflict | An exam may exceed capacity, reuse a Student, or overlap a license window. | High | Validation, duplicate/conflict, package/date/capacity cases. |
| Integrity/audit gap | Proctor actions or score decisions may be untraceable. | High | Assignment scope, violation records, audit fields, policy behavior. |
| External service failure | Payment/media/AI/notification failure may duplicate or silently block a business action. | High | Timeout, retry, duplicate callback, pending/failure state. |
| Performance/recovery shortfall | Peak workload or incident recovery may not meet the SRS target. | High | Target workload and operational evidence; not assumed from local checks. |

### 2.2 Test levels

- Structural/documentation checks: validate section/file structure, IDs, links, roles, placeholders, encoding, and evidence wording. These are the TDD checks used while creating this report set.

- Unit/component checks: validate package-level rules such as candidate deduplication, state transitions, scoring readiness, authorization predicates, and message mapping.

- Integration/API checks: validate application service boundaries, database constraints, queues, provider adapters, and idempotent retries.

- UI/client checks: validate role navigation, form validation, device check, timers, local answer state, work queues, publication visibility, and accessible status presentation.

- End-to-end checks: validate the four vertical flows from onboarding to publication across the channels.

- Performance/recovery checks: measure NFR targets with a controlled workload, service restart/failure, backup/restore, and client connectivity interruption.

- Security checks: validate server-side authorization, tenant/assignment isolation, sensitive-data handling, login protection, and audit completeness.

### 2.3 Test types

| Type | Question answered | Example |
| --- | --- | --- |
| Functional | Does the feature produce the required business outcome? | Host publishes a ready exam and Student can enter it. |
| Negative/validation | Is unsafe or invalid input stopped with a useful reason? | Incomplete media blocks publication. |
| Authorization | Is the operation limited to the correct role/scope? | Proctor from another exam cannot flag an attempt. |
| Tenant isolation | Can an organization see only its own data? | Host A cannot read Student/answer/report from Host B. |
| State transition | Are invalid lifecycle changes rejected? | Closed exam cannot reopen by ordinary Host action. |
| Idempotency/concurrency | Does retry produce one result? | Duplicate payment callback creates one subscription. |
| Recovery/resilience | Does the user recover after temporary failure? | Offline answer remains queued and synchronizes once. |
| Compatibility/accessibility | Can supported users/devices operate safely? | Keyboard focus and Windows microphone check are usable. |
| Performance/capacity | Does measured workload meet the target? | 1,000 active attempts under the agreed scenario. |
| Security/privacy | Are sensitive data and secrets protected? | Raw answer/audio does not appear in ordinary logs. |

### 2.4 Test data strategy

- Use synthetic organization names, accounts, Students, audio, images, prompts, and scores.

- Create at least two organizations for tenant-isolation checks, with similarly named Students to catch accidental global lookup.

- Use separate accounts for each approved product role; keep test-team responsibility labels outside product role fixtures.

- Use deterministic task/template/revision identifiers and a fixed exam-generation seed where a reproducibility check needs one.

- Include valid, missing, duplicate, oversized, expired, inactive, and conflicting input sets.

- Mark provider stubs/simulators clearly; a stub result is not evidence of a real provider contract.

- Never copy real .env, tokens, private keys, passwords, production Student data, or unmasked recordings into test assets.

### 2.5 Tool and environment approach

| Area | Preferred evidence | Limitation |
| --- | --- | --- |
| API/service | Reproducible API request/response log with masked data | A mocked response does not prove production routing/provider behavior. |
| Web portal | Browser automation/screenshot with route, account scope, and build | A mocked authenticated route is not production E2E proof. |
| Windows client | Client log/screenshot plus local queue/server acceptance state | Device-specific behavior needs the supported matrix. |
| Database | Safe query/assertion or migration/test output | Do not export sensitive rows. |
| Queue/provider | Correlation/status log and provider simulator/contract evidence | Provider outage simulation must identify what is simulated. |
| Performance | Tool report with workload, latency percentiles, error rate, capacity | One local request is not a capacity result. |
| Recovery | Timeline and before/after integrity check | Recovery target remains unproven without an executed drill. |
| Documentation | Python structural validators and link/encoding scan | Structural GREEN does not prove product runtime behavior. |

### 2.6 Defect and severity model

| Severity | Meaning for PTEPrep |
| --- | --- |
| Blocker | Data loss/exposure, duplicate material business result, unsafe publication, or inability to execute a critical flow. |
| High | Core workflow or required safeguard fails with no safe workaround. |
| Medium | Requirement or supported path is incorrect but a controlled workaround exists. |
| Low | Minor wording, layout, or non-critical usability issue. |
| Noted/TBD | Evidence/policy gap deliberately recorded for owner decision; not silently treated as pass. |

### 2.7 TDD documentation boundary

The cook pipeline uses RED/GREEN Python structural tests before each report phase. These tests verify the documentation bundle, not the production application. Product tests are specified here for later execution and must not be represented as already run.

### 2.8 Practice and AI test strategy

#### 2.8.1 State-focused practice testing

Practice testing follows the state transitions rather than only screen clicks:

- identity challenge requested -> delivered -> accepted/expired/reused/throttled;

- context resolved -> entitlement available/locked/revoked/unavailable;

- catalog item visible -> runnable/unavailable/insufficient content;

- session created -> active -> saved/pending -> resumed -> submitted/discarded/expired;

- media grant -> uploading -> bound/failed/retryable;

- feedback not requested -> queued -> processing -> available/unavailable/retryable failure;

- progress activity -> pending feedback -> completed activity, without a false score.

#### 2.8.2 AI evaluation boundary

AI explanation cases verify correlation, access, provenance, labelling, answer preservation and failure recovery. They do not claim that a generated explanation is academically correct unless a separate approved rubric and human review result exists. Provider timeouts and duplicate callbacks are tested as integration states, not as a reason to delete the Student response.

#### 2.8.3 Channel isolation

The same fixture question may be enabled for one, both or neither channel. The test harness must prove that practice selection reads the practice flag and exam generation reads the exam flag, while publication/readiness and task support remain required filters.

The AI test oracle covers both NFR-AI-001 (provider isolation and recovery) and NFR-AI-002 (learner-readable, labelled explanation). It checks state, provenance and access rather than declaring a model output academically correct without an approved rubric.

## 3. Test Plan

This section maps the original DOCX heading 3. Test Plan. It defines test work packages, order, dependencies, entry/exit checks, and evidence ownership.

### 3.1 Work packages

| Work package | Scope | Dependencies | Owner | Exit evidence |
| --- | --- | --- | --- | --- |
| TP-01 Foundation/structure | Markdown file map, encoding, IDs, links, task catalog, status vocabulary | Report foundation | Automation Engineer | Structural validator result and scan output |
| TP-02 Access/onboarding | Registration, approval/rejection, Host creation, session/recovery | Identity/tenancy build | QA Analyst + Security Reviewer | API/UI evidence and audit record |
| TP-03 Content/template | Draft, media, revision, approval, Score Template activation | Shared content build | QA Analyst + Business Reviewer | Revision/status evidence |
| TP-04 Roster/package | Student import, classes, candidate selection, limits, payment/license | Tenant/billing build | QA Analyst | Conflict/capacity/callback evidence |
| TP-05 Exam generation | Draft validation, fixed version, form mode, schedule/lifecycle | Report 4 generation design | QA Analyst + Automation Engineer | Snapshot/provenance/state evidence |
| TP-06 Student delivery | Device check, timed tasks, local save, sync/retry, submit | Windows client + attempt service | QA Analyst + Automation Engineer | Client/server correlation evidence |
| TP-07 Integrity | Proctor assignment, monitoring, violation, allowed intervention | Proctoring design and policy | Security Reviewer + QA Analyst | Assignment/audit/policy evidence |
| TP-08 Scoring/report | Examiner queue, source states, Host review, readiness, publication | Scoring/reporting design | QA Analyst + Business Reviewer | Score-source/publication evidence |
| TP-09 External services | Payment/media/AI/notification failure/retry/idempotency | Provider boundary/simulators | Integration test owner | Correlation/retry evidence |
| TP-10 Quality targets | Performance, availability/recovery, accessibility, compatibility | Stable environment and workload | Performance Analyst/Security Reviewer | Dated measured results |

### 3.2 Execution order

- Run structural/encoding/secret checks before functional execution.

- Establish two organization fixtures and role/assignment fixtures.

- Verify onboarding and access before creating tenant-owned test data.

- Verify content/template readiness before exam generation.

- Verify package/roster validation before schedule/generation tests.

- Verify fixed-version generation before delivery/proctor/scoring tests.

- Run delivery/retry cases before publication cases, because reports depend on submitted attempts.

- Run scoring/publication and notification failure cases.

- Run cross-flow, performance, recovery, accessibility, and compatibility checks after the baseline is stable.

### 3.3 Environment matrix

| Environment ID | Purpose | Required records | Sensitive-data rule |
| --- | --- | --- | --- |
| ENV-DOCS | Structural documentation tests | Repository commit/worktree identifier, Python version | No product data. |
| ENV-LOCAL | Developer API/UI/client checks | Compose profile, build identifier, configuration checklist | Local synthetic data only. |
| ENV-STAGE | Integrated UAT and provider simulation | Deployment ID, web/client builds, provider mode | Masked synthetic organization/Student data. |
| ENV-PERF | NFR load/capacity/recovery | Workload profile, resource limits, monitoring | Synthetic data; no real credentials in tools. |
| ENV-PROD-DRILL | Approved operations drill only | Incident/change approval and backup evidence | Requires explicit operational authorization; not implied by this report. |

### 3.4 Entry checklist

- Build and deployment identifier recorded.

- Database migration/configuration state known.

- Test accounts have only the intended approved product role.

- Organization A and B fixtures are isolated and safe.

- Content/media/template revisions are versioned and complete for the test mode.

- Package/license and date/capacity data are deterministic.

- Provider stubs/sandboxes and failure controls are identified.

- Evidence folder is writable and contains no secrets.

### 3.5 Exit checklist

- Critical/high cases have executed evidence or a documented blocker/dependency.

- No test result is inferred from a plan, screenshot mock, or code presence alone.

- Defect IDs link to requirement/design/case and owner.

- NFR measurements include workload/environment/tool/result.

- Cross-tenant and assignment-negative cases are included.

- Offline/retry/duplicate/publication cases are included.

- Remaining TBD items are visible in the handoff report.

### 3.6 Schedule and milestones

Dates are intentionally represented as release-planning slots until the project schedule is approved.

| Milestone | Entry | Exit | Status |
| --- | --- | --- | --- |
| M-01 Documentation baseline | Reports 3–4 exist | Structural and traceability scan | Current for this documentation work package |
| M-02 Core functional readiness | Access/content/roster/exam flows available | Critical functional/negative cases have evidence | Planned/Future |
| M-03 Delivery and integrity readiness | Fixed version and client baseline available | Retry, Proctor, audit, and submission evidence | Planned/Future/TBD client matrix |
| M-04 Scoring/publication readiness | Score sources and Host review available | Publication gate and Student visibility evidence | Planned/Future/TBD AI policy |
| M-05 Release acceptance | Functional and NFR evidence reviewed | Test report/sign-off with open defects | Planned/Future |

### 3.7 Test record ownership

The person executing a case is responsible for actual evidence, but the Test Lead owns the summary. A product actor may participate in UAT, but a test result must identify test responsibility separately from the product role to avoid confusing permissions with verification ownership.

### 3.8 Scope revision work packages

| Work package | Main cases | Owner | Gate |
| --- | --- | --- | --- |
| WP-01 Role governance | TC-ROLE-001 through TC-ROLE-006 | Platform/academic workflow owner | No role can perform an action outside its scope |
| WP-02 Identity and context | TC-PRACTICE-001 through TC-PRACTICE-003 | Identity owner | Invalid code, no context and ambiguous context are safe |
| WP-03 Practice catalog/session | TC-PRACTICE-004 through TC-PRACTICE-008 | Practice owner | Eligible content, ownership, save/resume and submit are deterministic |
| WP-04 Media and feedback | TC-PRACTICE-009 through TC-PRACTICE-012 | Practice/AI integration owner | Media and AI failures preserve answer state |
| WP-05 Channel flags | TC-CONTENT-003 through TC-CONTENT-006 | Academic content owner | No cross-channel selection or frozen-content rewrite |
| WP-06 Exam regression | Existing delivery, Proctor, Examiner and publication cases | Exam workflow owner | New practice changes do not regress organization exam behavior |

Dependent D01-D03 cases remain Blocked by decision until the corresponding expected result is accepted. This is different from Out of scope and must not be counted as a passed test.

## 4. Test Cases

This section maps the original DOCX heading 4. Test Cases. The cases are executable specifications derived from Reports 3–4. Their baseline status is Planned; no case is presented as an executed result in this documentation version.

### 4.1 Test-case record format

Each case records:

- TC-* case ID and OBJ-* objective;

- risk/priority and test level/type;

- product actor and test responsibility separately;

- preconditions, safe data, steps, expected result;

- requirement/business/design/sequence links;

- environment/build and evidence path fields;

- result state to fill only after an actual run.

### 4.2 Access, tenant, and onboarding cases

| ID | Objective | Type/priority | Preconditions and steps | Expected result | Traceability | Planned result/evidence |
| --- | --- | --- | --- | --- | --- | --- |
| TC-ACCESS-001 | Verify pending registration cannot enter a workspace | Negative, Critical | Submit valid registration; attempt tenant operation before approval. | Registration remains pending; no Host workspace or package action is available. | OBJ-ACCESS-001, FR-ONBOARD-001, BR-ACCESS-008, NFR-09 | Planned; fill ENV-*, date, observation, evidence. |
| TC-ACCESS-002 | Verify approval materializes one organization/Host | Functional/idempotency, Critical | Approve one pending registration; repeat approval request. | One organization and first Host scope exist; repeat returns existing state; audit shows one decision. | OBJ-ACCESS-002, FR-ONBOARD-002–FR-ONBOARD-003, SEQ-ONBOARD-001, DB-INV-003 | Planned; no execution claim. |
| TC-ACCESS-003 | Verify cross-tenant denial | Authorization, Critical | Sign in as Host A; request Student/attempt/report object belonging to B. | Server denies; no data mutation or sensitive detail appears. | OBJ-SEC-001, FR-HARDENING-002, NFR-09, DB-INV-001 | Planned; requires Organization A/B fixture. |
| TC-ACCESS-004 | Verify assignment-scope denial | Authorization, High | Proctor/Examiner from another exam requests status/work item. | Access is denied; no event/score is created. | OBJ-SEC-002, FR-INTEGRITY-001, FR-SCORE-001, CR-AUTH-001 | Planned. |
| TC-ACCESS-005 | Verify login protection and recovery | Security/High | Use invalid credentials up to configured threshold; attempt recovery on locked/suspended account. | Protection state is safe; recovery does not broaden role/tenant scope. | OBJ-SEC-003, FR-ONBOARD-004, NFR-11 | Planned; threshold is an NFR target until measured. |

### 4.3 Content, package, roster, and exam preparation cases

| ID | Objective | Type/priority | Preconditions and steps | Expected result | Traceability | Planned result/evidence |
| --- | --- | --- | --- | --- | --- | --- |
| TC-CONTENT-001 | Block incomplete required media | Negative, High | Create task draft with required audio/image missing or expired; submit/publish. | Validation identifies media and keeps content non-published. | OBJ-CONTENT-001, FR-CONTENT-002–FR-CONTENT-003, BR-CONTENT-012 | Planned; provider mode recorded. |
| TC-CONTENT-002 | Preserve revision in a fixed exam | Functional/integrity, Critical | Generate exam using revision A; edit question to revision B; open attempt. | Attempt shows A; B is available only to later eligible generation. | OBJ-EXAM-001, FR-CONTENT-004, FR-EXAM-009, DB-INV-001–DB-INV-002 | Planned; requires snapshot evidence. |
| TC-PACKAGE-001 | Prevent invalid package/capacity/date | Negative, High | Use expired/over-limit/out-of-window package and oversized candidate list; validate draft. | Each blocking condition is named; exam remains unpublished. | OBJ-PACKAGE-001, FR-PACKAGE-005, FR-EXAM-003, BR-PACKAGE-019–BR-PACKAGE-020 | Planned. |
| TC-PACKAGE-002 | Deduplicate license callback/redeem | Idempotency, Critical | Send same verified payment callback/license redemption twice. | One order/subscription/activation; duplicate response identifies existing state. | OBJ-PACKAGE-002, FR-PACKAGE-003–FR-PACKAGE-004, BR-PACKAGE-021, FR-INTEGRATION-001 | Planned; provider callback evidence required. |
| TC-ROSTER-001 | Report invalid and duplicate import rows | Validation, High | Import valid, missing, duplicate, and over-capacity Student rows. | Row-level reasons; no silent partial success; committed records are scoped/audited. | OBJ-ROSTER-001, FR-ORG-002, BR-ACCESS-010, NFR-04 | Planned. |
| TC-EXAM-001 | Validate candidates and schedule conflict | Negative, Critical | Select Student/class/program with duplicates, existing assignment, and same-license overlap. | Preview explains included/excluded/conflicting candidates; publish blocked until resolved. | OBJ-EXAM-002, FR-ENROLL-002, FR-EXAM-003, BR-EXAM-024–BR-EXAM-026 | Planned. |
| TC-EXAM-002 | Generate fixed form with provenance | Functional, Critical | Use active template/content/package; generate shared and unique-form modes. | Generation status, fixed version, candidate snapshot, selected revisions, and form mode are persisted. | OBJ-EXAM-003, FR-EXAM-004–FR-EXAM-005, FR-HARDENING-001, SD-EXAM-STATE-001 | Planned. |
| TC-EXAM-003 | Recover interrupted generation | Recovery/idempotency, High | Interrupt generation after request; retry and then cancel in separate runs. | No partial publication; retry resumes/returns one result; cancel leaves an auditable safe state. | OBJ-EXAM-004, FR-EXAM-007, TBD-GENERATION-001, CR-IDEMPOTENCY-001 | Planned; exact state machine is TBD. |

### 4.4 Delivery, retry, and integrity cases

| ID | Objective | Type/priority | Preconditions and steps | Expected result | Traceability | Planned result/evidence |
| --- | --- | --- | --- | --- | --- | --- |
| TC-DELIVERY-001 | Block ineligible Student entry | Authorization, Critical | Try unassigned Student, closed exam, and wrong organization. | Entry is denied with safe reason; no attempt is created. | OBJ-DELIVERY-001, FR-DELIVERY-001, BR-ACCESS-006, NFR-09 | Planned. |
| TC-DELIVERY-002 | Verify device/audio check gate | Compatibility, High | Fail microphone/audio/network/device condition before timed work. | Named failure is shown; timed task does not start or follows explicit policy. | OBJ-DELIVERY-002, FR-DELIVERY-002, TBD-CLIENT-001, NFR-18 | Planned. |
| TC-DELIVERY-003 | Verify local save during network loss | Recovery, Critical | Start assigned attempt; save text/selection/audio; interrupt network before sync. | Local state remains saved/queued and visible; no “accepted” claim is shown prematurely. | OBJ-DELIVERY-003, FR-DELIVERY-005–FR-DELIVERY-006, SEQ-ANSWER-SYNC, BR-DELIVERY-030–BR-DELIVERY-031 | Planned; Windows evidence required. |
| TC-DELIVERY-004 | Verify duplicate answer retry | Idempotency, Critical | Submit same task/correlation twice after a timeout. | One accepted answer; repeat returns accepted existing state or safe duplicate result. | OBJ-DELIVERY-004, FR-DELIVERY-006–FR-DELIVERY-007, DB-INV-006, NFR-03 | Planned. |
| TC-DELIVERY-005 | Verify final submission and retake block | State/negative, High | Submit attempt; request second attempt without retake policy. | First final state remains; second attempt is blocked with policy reason. | OBJ-DELIVERY-005, FR-DELIVERY-008, BR-DELIVERY-034, DB-INV-005 | Planned. |
| TC-PROCTOR-001 | Verify assigned monitoring and violation audit | Authorization/audit, High | Open assigned/unassigned sessions; record warning/violation under Practice policy. | Only assignment succeeds; event has actor/time/attempt/policy/detail; Practice is not silently invalidated. | OBJ-INTEGRITY-001, FR-INTEGRITY-001–FR-INTEGRITY-004, SEQ-PROCTOR-AUDIT, BR-INTEGRITY-035, BR-INTEGRITY-039, NFR-10 | Planned; sync timing remains TBD. |

### 4.5 Scoring, publication, and integration cases

| ID | Objective | Type/priority | Preconditions and steps | Expected result | Traceability | Planned result/evidence |
| --- | --- | --- | --- | --- | --- | --- |
| TC-SCORE-001 | Prevent conflicting Examiner assignment | Concurrency, High | Assign same answer to two Examiners without review policy. | One active assignment or an explicit review state; no silent overwrite. | OBJ-SCORE-001, FR-SCORE-001, DB-INV-007, NFR-09 | Planned. |
| TC-SCORE-002 | Keep source states separate | Functional, Critical | Produce objective, AI pending/failure, and Examiner score for one attempt. | Sources remain distinct; pending/failed source is not a valid final score by default. | OBJ-SCORE-002, FR-SCORE-003–FR-SCORE-005, TBD-AI-001, SEQ-SCORE-PUBLISH-001 | Planned. |
| TC-SCORE-003 | Block publication until ready | Negative, Critical | Leave required score missing/pending/unreviewed; request publication. | Readiness lists blockers; report remains Student-invisible. | OBJ-SCORE-003, FR-SCORE-006, FR-REPORT-002–FR-REPORT-004, BR-SCORE-038, DB-INV-008 | Planned. |
| TC-REPORT-001 | Publish and restrict own report | Authorization, Critical | Complete scores; Host publishes; Student A/B request reports. | Host publication is audited; A sees only A’s report after publication; B is denied. | OBJ-REPORT-001, FR-REPORT-003–FR-REPORT-005, BR-REPORT-040–BR-REPORT-042, NFR-09–NFR-10 | Planned. |
| TC-INTEGRATION-001 | Handle AI/media/notification failure | Resilience, High | Simulate timeout, expired media link, AI failure, and notification failure. | Pending/retry/error state is visible; no duplicate score/publication; notification failure does not roll back business result. | OBJ-INTEGRATION-001, FR-INTEGRATION-002–FR-INTEGRATION-006, BR-INTEGRATION-045–BR-INTEGRATION-048, NFR-19 | Planned; simulation must be identified. |
| TC-OPS-001 | Measure performance and recovery targets | Performance/recovery, High | Run agreed workload for request/active-attempt/answer/validation targets; execute approved recovery drill. | Report measured latency/capacity/RPO/RTO with environment/build/evidence; no inference from one local request. | OBJ-PERF-001–OBJ-PERF-005, OBJ-RECOVERY-001–OBJ-RECOVERY-002, NFR-01–NFR-08 | Planned; no result claimed in this baseline. |

### 4.6 Case completion rule

A test case becomes an execution result only when the tester fills actual result, status, environment/build, date, evidence, and defect/TBD link. A planned row is not a pass, and a structural documentation GREEN result is not product runtime evidence.

### 4.7 Scope revision test cases

| ID | Requirement | Scenario and expected result | Status |
| --- | --- | --- | --- |
| TC-ROLE-001 | FR-PLATFORM-001 | Platform Manager can review an operational organization case; academic approval action is denied and audited | Not executed |
| TC-ROLE-002 | FR-ACADEMIC-001 | Academic Staff submits a complete draft; owner, revision, flags and review status are stored | Not executed |
| TC-ROLE-003 | FR-ACADEMIC-002 | Academic Manager rejects an incomplete draft with a reason; the draft is not selectable by either channel | Not executed |
| TC-ROLE-004 | FR-ACADEMIC-002 | Academic Manager approves ready content; publication/activation history contains actor and time | Not executed |
| TC-PRACTICE-001 | FR-PRACTICE-001 | Expired, reused and throttled email codes do not create a practice session and expose no membership data | Not executed |
| TC-PRACTICE-002 | FR-PRACTICE-002 | A Student with no active membership or entitlement receives a safe locked state; another organization is not listed | Not executed |
| TC-PRACTICE-003 | FR-PRACTICE-002 | Multiple authorized contexts require the approved choice/default policy; the session records the selected context | Blocked by TBD-D02-IDENTITY-CONTEXT |
| TC-PRACTICE-004 | FR-PRACTICE-003 | Practice catalog excludes unpublished, unready and exam-only questions; insufficient content is explained | Not executed |
| TC-PRACTICE-005 | FR-PRACTICE-004 | Repeated begin commands return one owned session or one deterministic conflict, never two active sessions | Not executed |
| TC-PRACTICE-006 | FR-PRACTICE-005 | Save, network interruption, retry, leave and resume preserve one response and its fixed content | Not executed |
| TC-PRACTICE-007 | FR-PRACTICE-005 | Repeated submit/discard commands are idempotent and cannot reopen a final session without policy | Not executed |
| TC-PRACTICE-008 | FR-PRACTICE-008 | Pending feedback appears as activity/pending, not as a completed score; history points to the session item | Not executed |
| TC-PRACTICE-009 | FR-PRACTICE-006 | Media upload for another Student/session/item is rejected; a retryable failed upload preserves the answer | Not executed |
| TC-PRACTICE-010 | FR-PRACTICE-007 | AI provider pending/success/failure/unavailable states preserve the answer and expose the correct next action | Not executed |
| TC-PRACTICE-011 | FR-PRACTICE-007 | AI result shows question/rubric/provider/model provenance and cannot be read by another Student | Not executed |
| TC-PRACTICE-012 | FR-PRACTICE-008 | Confidence and activity history are not included as a score when scoring is pending | Not executed |
| TC-CONTENT-003 | FR-CONTENT-006 | Practice-only question is excluded from exam generation even when other readiness checks pass | Not executed |
| TC-CONTENT-004 | FR-CONTENT-006 | Exam-only question is excluded from practice catalog selection | Not executed |
| TC-CONTENT-005 | FR-CONTENT-006 | Neither-enabled or unready question is excluded from both channels | Not executed |
| TC-CONTENT-006 | FR-CONTENT-006 | Changing a flag after selection does not rewrite a frozen practice item or exam form | Not executed |
| TC-PRACTICE-013 | FR-PRACTICE-009 / TBD-FEEDBACK-001 | If content feedback is enabled, the report identifies the permitted reporter, target, handler and visibility; while unresolved, the UI provides only the approved escalation path | Blocked by decision |
| TC-ROLE-005 | FR-PLATFORM-001 | Platform Manager operational support cannot approve academic content or bypass organization scope | Not executed |
| TC-ROLE-006 | FR-ACADEMIC-001 / FR-ACADEMIC-002 | Academic Staff cannot activate its own submission; Academic Manager approval records reason and revision | Not executed |

## 5. Test Reports

This section maps the original DOCX heading 5. Test Reports. It defines the execution-summary format, coverage view, defect record, evidence manifest, and sign-off boundary. The baseline contains no fabricated runtime outcome.

### 5.1 Execution summary template

| Field | Value for a future run |
| --- | --- |
| Test run ID | RUN-YYYYMMDD-## |
| Scope/build | Record repository/build identifier and included services/clients. |
| Environment | ENV-LOCAL, ENV-STAGE, ENV-PERF, or approved operations environment. |
| Execution window | Start/end time with time zone. |
| Test responsibility | Named Test Lead/QA Analyst/Automation Engineer; product role listed separately if participating. |
| Cases planned/executed | Counts by priority and status. |
| Defects/TBDs | Links to BUG-*/TBD-* with owner and severity. |
| Evidence manifest | Masked logs/screenshots/traces/query outputs with safe paths. |
| Conclusion | Explain readiness, dependencies, and unresolved risk; do not use a pass label without the evidence below. |

Current baseline: No product runtime execution is claimed for this document. The TDD checks recorded for Reports 3–6 validate Markdown structure/content only.

### 5.2 Result status rules

| Status | Allowed use |
| --- | --- |
| Planned | Case is specified but has not been executed. |
| Not run | The run was planned but did not execute; record reason. |
| Blocked | Execution cannot continue because a dependency/environment/decision is missing. |
| Pass | Actual result meets expected result and evidence is attached. |
| Fail | Actual result does not meet expected result; defect/evidence is attached. |
| Inconclusive | Evidence is insufficient or provider/device behavior could not be isolated. |

The words “Pass” and “Fail” describe a case result only after an execution record exists. They do not describe the existence of a test plan or a mock response.

### 5.3 Coverage summary template

| Coverage dimension | Required view | Baseline state |
| --- | --- | --- |
| Report 3 functional requirements | Each FR-* maps to one or more TC-*, or a documented dependency/TBD. | Planned; initial links are in 04-test-cases.md. |
| Report 3 NFRs | Each NFR-* maps to objective/procedure/evidence, especially numeric targets. | Planned; no measured result claimed. |
| Report 3 business rules | Access, package, fixed-version, answer, Proctor, scoring, publication, integration rules have positive/negative cases. | Planned. |
| Report 4 design | SD-*, DB-*, and SEQ-* invariants are exercised or marked blocked/TBD. | Planned. |
| Roles/scopes | Six product roles plus integration boundaries have permitted/denied checks. | Planned. |
| Vertical flows | Onboarding, exam preparation, delivery/proctoring, scoring/publication run end to end. | Planned/Future. |

The violation-recording path FR-INTEGRITY-003 is covered by TC-PROCTOR-001; its result must include the audit event, actor, attempt, policy, and synchronization limitation.

### 5.4 Evidence manifest template

Each evidence item must be safe to share and reproducible:

| Field | Required content |
| --- | --- |
| Evidence ID | EVD-TEST-* or case-specific reference. |
| Case/objective | TC-* and OBJ-*. |
| Source type | API log, UI capture, client log, database assertion, queue/provider trace, performance report, recovery timeline. |
| Environment/build | Environment ID, version/build, relevant configuration profile without secret values. |
| Date/time | Execution time and time zone. |
| Data scope | Synthetic organization/Student identifiers or masked values. |
| Observation | Actual behavior, including latency/status/error where relevant. |
| File/path | Relative safe path; no credential-bearing attachment. |
| Reviewer | Test responsibility and business/security reviewer where needed. |
| Limitation | Mock/provider/device limitation or missing evidence. |

### 5.5 Defect report template

| Field | Example format |
| --- | --- |
| Defect ID | BUG-DELIVERY-001 |
| Severity | Blocker/High/Medium/Low/Noted |
| Requirement/design link | FR-DELIVERY-006, SEQ-ANSWER-SYNC |
| Environment/build | ENV-STAGE, build identifier |
| Reproduction | Safe steps and synthetic data |
| Expected/actual | Business-readable difference |
| Evidence | Masked log/screenshot/request trace |
| Owner/status | Assigned, fixed, retest pending, accepted/TBD |
| Risk decision | Impact on publication/release and approver |

### 5.6 Current documentation-run evidence

| Evidence ID | What was actually run | Result | Limitation |
| --- | --- | --- | --- |
| EVD-TEST-DOC-001 | test_phase01_foundation.py after foundation implementation | GREEN structural result | Does not prove product runtime behavior. |
| EVD-TEST-DOC-002 | test_phase02_report03.py after Report 3 implementation | GREEN structural result | Does not prove SRS implementation coverage. |
| EVD-TEST-DOC-003 | test_phase03_report04.py after Report 4 implementation | GREEN structural result | Does not prove architecture/runtime behavior. |
| EVD-TEST-DOC-004 | Report 5 structural test will be recorded after this phase | Planned in current phase | No Report 5 runtime execution is claimed. |

### 5.7 Release conclusion template

The Test Lead should conclude only after reviewing executed evidence:

- core-flow readiness and blocked dependencies;

- security/tenant/assignment isolation;

- answer recovery and publication safety;

- score-source/provider limitations;

- NFR measurements and operational recovery;

- open defects/TBD decisions and owners;

- release recommendation and expiry of evidence.

This Report 5 baseline is not a runtime sign-off. It is an executable test specification and an honest result-record format for later runs.

### 5.8 Scope revision evidence state

No new product execution was performed while revising the reports. The cases in Section 4.7 are therefore Not executed unless a later dated run supplies the build, environment, observation and evidence link. Source inspection can support a maturity label such as Partial or Planned/Future, but it cannot change a test case to Passed.

The documentation validation run may report Markdown encoding, identifier, link, section and diagram-manifest checks separately from product behavior. A clean documentation check does not prove email delivery, entitlement enforcement, AI quality, exam generation, Windows audio, or production availability.